# Project Kickoff Meeting Notes

# Meeting Details

Date: April 12, 2024

Time: 2:00 PM - 3:30 PM

Location: Virtual (Microsoft Teams)

# Attendees

Emily Rodriguez (Project Manager)

James Wilson (Tech Lead)

Nina Patel (UX Designer)

Tom Anderson (DevOps)

Rachel Kim (Data Analyst)

# Agenda Items

## 1. Project Overview

Emily: Welcome everyone to the new AI Dashboard project kickoff. This project will deliver a real-time analytics dashboard for our enterprise clients.

James: What is our tech stack?

Emily: We will use Next.js for frontend, FastAPI for backend, and PostgreSQL for database.

Decision: Tech stack approved as proposed.

## 2. Timeline Discussion

Emily: We have 8 weeks for MVP.

Tom: Can we get CI/CD setup done by week 1?

James: Yes, I will handle that.

Decision: MVP deadline set for June 15, 2024.

## 3. Resource Allocation

Nina: I need 2 weeks for wireframes and mockups.

Rachel: I will start data modeling next week.

Emily: Approved.

# Action Items

| Owner | Task | Deadline | Priority |
| --- | --- | --- | --- |
| James | Setup CI/CD pipeline | April 18 | High |
| Nina | Complete wireframes | April 26 | High |
| Tom | Configure staging environment | April 20 | Medium |
| Rachel | Design data models | April 19 | High |
| Emily | Send project charter to stakeholders | April 13 | Low |

# Decisions Made

Tech stack: Next.js + FastAPI + PostgreSQL

MVP deadline: June 15, 2024

Daily standups at 9 AM starting April 15

# Next Steps

James to schedule kickoff follow-up for April 15.

Nina to share initial wireframes by April 19.